## Slide 1
1st Ave S Reconstruction Project
E. Grant St – E. Franklin Ave.
Neighborhood Preconstruction Meeting
April 23rd, 2026

## Slide 2
1st Ave S Reconstruction Project
Agenda
Welcome & Introductions
Project Description
Project Overview
Current Activities
Construction -What to Expect
Communications

## Slide 3
The City of Minneapolis Public Works Plans to reconstruct 1st Ave from Grant to Franklin Ave
Approximately 0.5 mile.
The final connection from Lake into downtown with a full corridor reconstruction
The segment from Lake St to Franklin completed in 2024/2025
1st Ave S Reconstruction Project
Project Description

## Slide 4: Project Overview/ Process Background
Detail Design and Engineering
Construction
Preliminary design and Layout Approved
Public engagement began
We are here
2026
2022
2023
2024- 2025
1st Ave ( Lake to Franklin) construction completed in 2024/2025. Landscaping and other minor activities will be done this year.

## Slide 5
Proposed Changes to Roadway, Bike Lanes, and Sidewalks
1st Ave S Reconstruction Project

## Slide 6
Project Layout
Project Layout
1st Ave S Reconstruction Project

## Slide 10
CenterPoint Energy – Upgrading gas mains and service connection.
Grant to 94 Bridge: Completed
94 Bridge to Franklin: In progress
  To anticipate a few more weeks for services
  Centerpoint anticipates to be done in the week of 27th of April.
  To expect work with E 18th St. for Steel Pipe reroute that will be coordinated with City Contractor for 1st Ave S Reconstruction Project.
  Centerpoint Website: www.centerpointenergy.com/construction
    Stevens Square – Loring Heights Neighborhood
    Contact: (612) 542-6198 or mnconstruction@centerpointenergy.com
1st Ave S Reconstruction Project
Current Activities

## Slide 11: 1st Ave S Reconstruction Project
  Centerpoint Gas’ Contractor (Michels Corporation) Activity – South of I-94 Bridge

## Slide 12
Construction- What to Expect
Roadway Construction Start date: April 27th, 2026
  Large Construction Equipment
  Disruption
  Noise
  Dust
  Parking Closures
  Temporary Pedestrian Ramps
  Traffic Impacts
  Business Access
  Construction Substantial Completion: November 15, 2026
1st Ave S Reconstruction Project

## Slide 13
Construction- What to Expect
1st Ave S Reconstruction Project

## Slide 14
Construction- What to Expect
1st Ave S Reconstruction Project

## Slide 15
DETOUR ROUTES
(Vehicles, Bicycles and Pedestrians)
1st Ave S Reconstruction Project

## Slide 16
1st Ave S Reconstruction Project

## Slide 17
Communications
Weekly Friday Meetings 10:00 am – 11:00 am
Weekly Email Updates (GovDelivery)
Neighborhood Meetings
One-on-One Site Visits
Website – Sign up for Updates, Project Engineer & Construction Manager Contact Information
https://www.minneapolismn.gov/government/projects/1st-ave-grant-st/
1st Ave S Reconstruction Project

## Slide 18
Questions & Open Discussions
1st Ave S Reconstruction Project